## Contribution Log — Customers Like You

| Date | Task | Owner | Evidence (commit, file or figure) | Status |
| --- | --- | --- | --- | --- |
| 10/07 | Project planning and task allocation | A + B | README.md | Completed |
| 10/07 | Data loading and profiling | A | profile.csv |  |
| 10/08 | Data cleaning and return handling | A | cleaning_log.csv |  |
| 10/08 | SVD method selection and initial experiments | B | ML Notebook |  |
| 10/09 | Train/test split and sparse matrix construction | A | build_matrix.py |  |
| 10/09 | Component selection and reconstruction analysis | B | ML Notebook |  |
| 10/10 | Data validation and reproducible pipeline | A | matrix_report.json, build_matrix.py |  |
| 10/10 | Recommendation model and efficiency analysis | B | ML Notebook, recs_svd.npy |  |
| 10/11 | PCA comparison and customer segmentation | B | ML Notebook, recs_pca.npy |  |
| 10/12 | Hit Rate@10 evaluation and baseline comparison | A | Evaluation results |  |
| 10/12 | Purchase value sensitivity analysis | B | ML Notebook, recs_count.npy, recs_binary.npy |  |
| 10/13 | Final memo, slides, and repository review | A + B | memo.pdf, slides, README.md |  |

### Team Confirmation

We confirm that this contribution log accurately reflects our work and responsibilities.

Team Member A:   Wan Chi Kao   Date: 2026/10/13

Team Member B: ____________________　Date: __________